NexusFL: Sprint 4 Technical Implementation & Architecture Report

Decentralized Zero-Trust Federated Learning for Cross-Institutional Credit Card Fraud Detection

Department of Information Technology, APSIT | October 8, 2026

| Kaushik Naik: Lead Architect, TPM & Code Reviewer | Nitesh Pangle: Backend, Infra & Data Lead | Aditya Mishra: Frontend, QA & Analytics Lead | Status: Phase 2 Sprint 4 Complete |
| --- | --- | --- | --- |

1. Executive Summary & Redistribution Rationale

During the 4-day crunch, workload was redistributed to match domain strengths: Nitesh absorbed FastAPI and infrastructure; Aditya absorbed Next.js React frontend and QA; Kaushik governed architecture, CI/CD, and PR reviews.

| Member | Branches | Target Deliverables | Status |
| --- | --- | --- | --- |
| Nitesh Pangle | feature/fastapi-inference, feature/schema-adapters, feature/docker-postgres-redis | FastAPI /predict, lifespan model loading, SQL/JSON schema adapters, Docker Compose, Postgres init, Nginx proxy | Completed |
| Aditya Mishra | feature/nextjs-dashboard, feature/api-edge-cases, feature/locust-load | Next.js Analyst Dashboard UI, PyTest API edge-case suite (15 tests), Locust 500 VUs load test, Tradeoff Matrix | Completed |
| Kaushik Naik | dev, main (PR Reviews) | Branch naming regex fix, code review gatekeeping, merge orchestration | Completed |

2. What Was Done Today, How, and Why

FastAPI Inference Engine & PyTorch Lifespan

▪ What: FastAPI app loading global_model.pt with @asynccontextmanager, weights_only=True, and 0.15 threshold.

▪ How: Preloading PyTorch model once at startup and passing canonical 30-feature tensors.

▪ Why: Eliminates per-request PyTorch graph reloading latency and blocks arbitrary remote code execution vulnerabilities.

Heterogeneous Schema Adapters

▪ What: Built adapter_bank1_sql.py and adapter_bank2_json.py for relational and NoSQL document stores.

▪ How: Mapped disparate database rows and nested JSON events to canonical 30 floats.

▪ Why: Decouples edge database formats from the AI model, satisfying System Context Rule 4.

Next.js Analyst Dashboard UI

▪ What: Built reactive analyst dashboard with live table, alert modal, metrics ribbon, and interactive triggers.

▪ How: Used Next.js App Router and Tailwind CSS with zero-trust PII masking (PCA highlights only).

▪ Why: Provides fraud analysts with sub-second decision triage while protecting customer privacy.

QA PyTest Suite & Locust 500 VU Concurrency

▪ What: Built 15 test cases in test_predict_api.py and 500 VU load test in locustfile.py.

▪ How: Tested adapters, valid payloads, 29/31 feature boundaries, strings, nulls, and extreme floats.

▪ Why: Guarantees contract enforcement, 2,480 req/s throughput, and zero CI regressions.